Yes. We should build this as a real quantitative research and decision system, incrementally, with each phase producing a verifiable artifact before the next phase begins.

The important change is: we are not asking Antigravity to build the entire application. We will give it a controlled engineering specification for one phase at a time, verify the output, then move forward.

# XAUUSD Quant Strategy Platform — Phase Plan

## Overall system

XAUUSD MARKET DATA

│

▼

┌─────────────────────┐

│ PHASE 1             │

│ Data Foundation     │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 2             │

│ Feature Engine      │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 3             │

│ Market State /      │

│ Regime Engine       │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 4             │

│ Strategy DSL        │

│ + Templates         │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 5             │

│ Strategy Discovery  │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 6             │

│ Backtesting Engine  │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 7             │

│ Robustness /        │

│ Validation          │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 8             │

│ Strategy Intelligence│

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 9             │

│ Live Market Engine  │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 10            │

│ Strategy Selector   │

│ + Playbook Engine   │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 11            │

│ Risk Engine         │

│ + Paper Trading     │

└──────────┬──────────┘

│

▼

┌─────────────────────┐

│ PHASE 12            │

│ Execution Layer     │

└─────────────────────┘

UI comes later

The first ten or eleven phases should work without a polished UI.

# Phase 0 — Engineering Foundation

Before touching market data or models, establish the project correctly.

### Purpose

Create a reproducible development environment and repository.

### We establish

- Git repository

- Python project

- dedicated .venv

- dependency management

- configuration system

- environment-variable handling

- logging

- testing framework

- code formatting/linting

- type checking

- project documentation

- .gitignore

- data directories

- artifact directories

### Initial structure

xau-quant-platform/

│

├── README.md

├── LICENSE

├── pyproject.toml

├── .gitignore

├── .env.example

│

├── configs/

│   ├── development.yaml

│   ├── research.yaml

│   └── paper.yaml

│

├── src/

│   └── xau_quant/

│       ├── __init__.py

│       ├── config/

│       ├── logging/

│       └── common/

│

├── data/

│   ├── raw/

│   ├── interim/

│   ├── processed/

│   ├── features/

│   └── metadata/

│

├── research/

│   ├── experiments/

│   ├── reports/

│   └── notebooks/

│

├── tests/

│   ├── unit/

│   ├── integration/

│   └── fixtures/

│

├── scripts/

│

├── artifacts/

│   ├── backtests/

│   ├── validation/

│   └── reports/

│

└── logs/

### Outcome

At the end of Phase 0:

git clone

↓

create .venv

↓

install dependencies

↓

run tests

↓

tests pass

↓

run project commands

↓

reproducible environment

No market model yet.

# Phase 1 — Real XAUUSD Data Foundation

This is extremely important.

No AI. No strategy generation. No fabricated data.

We first establish whether we can obtain, store and validate real market data.

### Data layers

REAL MARKET PROVIDER

↓

RAW DATA

↓

VALIDATION

↓

NORMALIZATION

↓

CANDLE BUILDER

↓

PROCESSED DATA

Initially I would make 5-minute bars the primary research timeframe, while retaining lower-level data if the provider makes it available and storage is practical.

We can also maintain:

1m

5m

15m

1h

with 5m being the initial decision timeframe.

### Data requirements

Every observation should have provenance.

For example:

timestamp

symbol

bid

ask

mid

open

high

low

close

volume

spread

source

ingestion_timestamp

Not every provider will supply every field. If something doesn't exist, we record it as unavailable rather than inventing it.

### Data-quality checks

The system should detect:

- missing timestamps

- duplicate timestamps

- out-of-order records

- impossible OHLC relationships

- negative/zero prices

- abnormal spreads

- gaps

- timezone inconsistencies

- duplicate candles

- stale feed

- malformed records

### Critical rule

We never do:

missing data → generate fake data

Instead:

missing data

↓

flag

↓

investigate

↓

exclude/repair only through documented transformation

### Outcome

A real dataset such as:

data/raw/

provider/

xauusd/

data/processed/

xauusd/

1m/

5m/

15m/

1h/

plus a data-quality report:

Dataset:

XAUUSD

Provider:

<actual provider>

Period:

<actual period>

Rows:

<actual number>

Missing intervals:

<actual number>

Duplicates:

<actual number>

Invalid OHLC:

<actual number>

Timezone:

<actual timezone>

Status:

VALID / INVALID / PARTIAL

Nothing is claimed until the actual data confirms it.

# Phase 2 — Market Feature Engine

Now we convert raw market observations into measurable market characteristics.

No trading strategy yet.

### Feature groups

## Trend

Examples:

- EMA slopes

- moving-average relationships

- ADX

- directional movement

- swing structure

- higher-high/lower-low structure

## Momentum

Examples:

- multi-timeframe returns

- rate of change

- momentum acceleration

- breakout momentum

## Volatility

Examples:

- ATR

- realized volatility

- volatility percentile

- range expansion

- volatility contraction

## Mean reversion

Examples:

- distance from VWAP

- z-score

- Bollinger position

- deviation from moving averages

## Market structure

Examples:

higher high

higher low

lower high

lower low

range

compression

expansion

breakout

retest

## Session

Asia

London

New York

London/New York overlap

## Liquidity / execution

Where actual data permits:

spread

tick activity

volume

spread percentile

price impact proxies

### Outcome

For every completed candle:

timestamp

OHLCV

trend_features

momentum_features

volatility_features

structure_features

session_features

liquidity_features

The feature engine must be point-in-time safe.

That means a feature at:

2026-09-18 10:00

cannot accidentally use information from:

2026-09-18 10:05

# Phase 3 — Market State / Regime Engine

Now the system learns to describe what kind of market currently exists.

This is a major component.

Instead of:

"RSI = 67, therefore BUY."

we want:

TREND        = 0.82

MOMENTUM     = 0.76

VOLATILITY   = 0.71

LIQUIDITY    = 0.91

STRUCTURE    = BREAKOUT

SESSION      = LONDON

REGIME:

TRENDING_HIGH_VOLATILITY

These are examples of representation, not predetermined results.

### Initial regime methods

We should not immediately jump to a complicated neural model.

Build progressively:

### Layer 1

Rule-based state descriptors.

### Layer 2

Unsupervised clustering.

Potential methods:

- K-Means

- Gaussian Mixture Models

- hierarchical clustering

### Layer 3

Temporal models.

Potentially:

- Hidden Markov Models

- change-point detection

### Layer 4

Regime ensemble.

The goal is to determine whether different methods produce stable, meaningful states.

### Outcome

A historical state dataset:

timestamp

regime_id

trend_state

volatility_state

momentum_state

structure_state

session

state_confidence

And the ability to answer:

"What market state existed at 2025-08-14 14:25?"

without looking into the future.

# Phase 4 — Strategy DSL

This is where the system becomes much more serious.

We should not allow generated AI code to directly execute Python trading logic.

Instead, strategies are represented using a controlled specification.

For example:

{

"strategy_id": "STRAT-001",

"family": "breakout",

"timeframe": "5m",

"entry": {

"conditions": [

"close > session_high",

"atr_percentile > 60"

]

},

"exit": {

"conditions": [

"trailing_stop"

]

},

"risk": {

"stop_type": "atr",

"stop_multiplier": 1.5

}

}

That is only illustrative.

The actual DSL will be designed carefully.

### Strategy DSL must define

market

timeframe

features

entry conditions

exit conditions

stop-loss logic

take-profit logic

position sizing

session constraints

regime constraints

cooldown

no-trade conditions

### Compiler

Strategy DSL

↓

Validation

↓

Strategy Compiler

↓

Executable Strategy Object

### Outcome

We can create:

strategy JSON

↓

validate

↓

compile

↓

backtest

without arbitrary generated Python.

# Phase 5 — Strategy Discovery Engine

Now we begin discovering strategies.

This is where the original Instagram concept becomes relevant.

The system can generate large numbers of candidate strategies.

### Sources of candidates

#### 1. Human-designed templates

breakout

mean reversion

momentum

trend following

pullback

range

volatility expansion

volatility contraction

session-based

structure-based

#### 2. Parameter search

Example:

EMA:

10

15

20

25

30

...

#### 3. Combinations

trend

+

volatility

+

session

+

structure

#### 4. Evolutionary search

Candidate strategies mutate:

Strategy A

↓

parameter mutation

condition mutation

feature mutation

↓

Strategy B

#### 5. LLM hypothesis generation

Eventually:

LLM

↓

strategy hypothesis

↓

DSL

↓

validator

↓

backtester

The LLM does not directly trade.

### Novelty engine

We don't want:

10,000 strategies

that are essentially:

EMA 19

EMA 20

EMA 21

EMA 22

So strategies should also be compared for similarity.

### Outcome

A strategy universe:

STRAT-000001

STRAT-000002

STRAT-000003

...

STRAT-N

Each with:

definition

version

family

parameters

features

regime assumptions

generation method

parent strategy

creation timestamp

# Phase 6 — Realistic Backtesting Engine

Now we determine how those strategies actually behaved historically.

This cannot be a simplistic:

if signal:

return_price

engine.

### Execution model

It should model, where data supports it:

bid

ask

spread

slippage

commission

entry execution

exit execution

latency assumptions

stop execution

take-profit execution

### Backtest output

For every strategy:

CAGR

Sharpe

Sortino

Calmar

Profit Factor

Expectancy

Win Rate

Max Drawdown

Average Trade

Trade Count

CVaR

Worst Trade

Recovery Time

Turnover

Transaction Costs

But Sharpe is not the objective.

### Outcome

A reproducible backtest:

Strategy

+

Dataset version

+

Execution model version

+

Configuration

=

Reproducible result

This is crucial.

# Phase 7 — Robustness & Validation Engine

This is the anti-overfitting layer.

A strategy that looks amazing in one backtest is not automatically useful.

We need:

## Walk-forward testing

TRAIN → VALIDATE → TEST

↓

move

↓

TRAIN → VALIDATE → TEST

## Parameter stability

If:

EMA 20 → excellent

EMA 21 → excellent

EMA 19 → excellent

EMA 22 → excellent

that's more encouraging than:

EMA 20 → excellent

EMA 19 → terrible

EMA 21 → terrible

because the second case may indicate parameter overfitting.

## Cost sensitivity

Test:

normal costs

1.5× costs

2× costs

3× costs

## Monte Carlo

Randomize trade ordering and/or relevant execution assumptions to examine drawdown and outcome variability.

## Regime robustness

Does the strategy only work during one tiny historical period?

## Out-of-sample

Locked test data must remain untouched during strategy development.

### Outcome

Each candidate receives a validation record:

WALK_FORWARD = PASS/FAIL

PARAMETER_STABILITY = ...

COST_ROBUSTNESS = ...

MONTE_CARLO = ...

REGIME_ROBUSTNESS = ...

OOS = ...

Then:

CANDIDATE

↓

VALIDATION

↓

ROBUST / NOT ROBUST

# Phase 8 — Strategy Intelligence

Now we start understanding the strategy universe.

This is where the system becomes significantly more interesting than a normal backtester.

### Strategy clustering

Group strategies by:

behavior

returns

drawdown profile

features

regime dependence

trade timing

holding period

failure modes

For example:

Cluster A

Trend strategies

Cluster B

Mean-reversion strategies

Cluster C

Breakout strategies

Cluster D

Volatility strategies

But clustering should be empirical rather than hard-coded.

### Strategy-regime mapping

We want:

REGIME

│

├── STRAT-182

├── STRAT-921

└── STRAT-410

and:

STRAT-182

│

├── Trend

├── High Volatility

└── London

### Strategy health

A strategy can degrade.

Therefore:

VALIDATED

↓

HEALTHY

↓

DEGRADING

↓

REVIEW

↓

RETIRED

### Outcome

A strategy intelligence database that can answer:

Which validated strategies historically performed under conditions similar to the current market?

# Phase 9 — Live XAUUSD Market Engine

Only after the historical system works do we connect live data.

WebSocket

↓

Tick stream

↓

Candle builder

↓

Feature engine

↓

Market state

### Live system must handle

- connection failures

- reconnects

- duplicate ticks

- missing ticks

- out-of-order messages

- stale data

- clock synchronization

- provider-specific spreads

- incomplete candles

### Important

Heavy computation should not run unnecessarily on every tick.

For example:

Ticks

↓

1m candle

↓

5m candle close

↓

feature update

↓

regime update

↓

strategy selection

Tick data can still be used for execution monitoring.

### Outcome

The system knows:

WHAT IS XAUUSD DOING RIGHT NOW?

using actual live data.

# Phase 10 — Strategy Selector + Daily Playbook

This is the core product logic.

The user opens the application and doesn't need to ask:

"Which strategy should I use today?"

The system determines which validated strategy/playbook is eligible for the current state.

LIVE MARKET

↓

CURRENT STATE

↓

STRATEGY DATABASE

↓

HARD ELIGIBILITY FILTER

↓

COMPATIBILITY SCORING

↓

VALIDATED STRATEGY

↓

PLAYBOOK

Example:

CURRENT MARKET

Trend:        HIGH

Volatility:   HIGH

Structure:    BREAKOUT

Session:      LONDON

Liquidity:    GOOD

The selector might find:

Strategy #182

Family:

Breakout

Validated:

YES

Regime compatibility:

HIGH

Session compatibility:

HIGH

Parameter stability:

HIGH

Cost robustness:

PASS

Current health:

GOOD

Then:

TODAY'S PLAYBOOK

LONDON BREAKOUT #182

STATUS:

WAITING FOR TRIGGER

The system should not automatically say:

BUY XAUUSD

unless the strategy's actual entry condition has occurred.

Instead:

WATCHING FOR:

[exact strategy condition]

INVALIDATION:

[exact condition]

EXIT:

[exact rule]

NO TRADE IF:

[conditions]

And if nothing is sufficiently validated:

NO VALID PLAYBOOK

NO TRADE

That is a critical feature, not an error.

### Outcome

The system answers:

"Given the XAUUSD state right now, what validated playbook is applicable?"

# Phase 11 — Risk Engine + Paper Trading

Risk must be independent from strategy generation.

The strategy says:

ENTRY

EXIT

The risk engine decides whether the trade is permitted.

### Hard controls

maximum daily loss

maximum position size

maximum exposure

maximum trades

maximum spread

maximum slippage

cooldown

event-risk restrictions

stale-feed protection

connection protection

kill switch

### Paper execution

Strategy Signal

↓

Risk Engine

↓

Paper Order

↓

Simulated Fill

↓

Position

↓

P&L

Everything is logged.

### Outcome

A genuine paper-trading environment.

Not:

fake profitable dashboard

but:

actual live market data

+

actual strategy

+

actual risk rules

+

simulated execution

# Phase 12 — Execution Layer

Only after paper trading is sufficiently validated do we build broker execution.

Architecture:

Strategy

↓

Risk Engine

↓

Execution Gateway

↓

Broker

Never:

LLM

↓

BROKER

The execution layer must have:

order validation

position reconciliation

order status tracking

partial fills

rejections

timeouts

disconnect handling

duplicate-order protection

kill switch

And initially it should remain disabled by default.

# Phase 13 — UI

We deliberately leave the polished UI until the underlying engine works.

During development:

simple Streamlit/dev interface

is enough.

It can expose:

current price

current state

current regime

candidate strategies

selected strategy

strategy status

backtest results

validation results

paper positions

logs

But we don't spend significant time on visual design yet.

Later, we can design the actual product around the engine rather than forcing the engine to fit a UI.

# Repository Structure

I recommend we eventually arrive at something close to this:

xau-quant-platform/

│

├── README.md

├── LICENSE

├── pyproject.toml

├── .gitignore

├── .env.example

│

├── configs/

│   ├── development.yaml

│   ├── research.yaml

│   ├── paper.yaml

│   └── providers/

│

├── src/

│   └── xau_quant/

│       │

│       ├── data/

│       │   ├── ingestion/

│       │   ├── validation/

│       │   ├── normalization/

│       │   └── candles/

│       │

│       ├── features/

│       │   ├── trend/

│       │   ├── momentum/

│       │   ├── volatility/

│       │   ├── structure/

│       │   ├── liquidity/

│       │   └── sessions/

│       │

│       ├── regimes/

│       │   ├── rules/

│       │   ├── clustering/

│       │   ├── hmm/

│       │   └── change_points/

│       │

│       ├── strategies/

│       │   ├── dsl/

│       │   ├── compiler/

│       │   ├── templates/

│       │   ├── generator/

│       │   ├── evolutionary/

│       │   └── registry/

│       │

│       ├── backtesting/

│       │   ├── engine/

│       │   ├── execution/

│       │   ├── costs/

│       │   └── metrics/

│       │

│       ├── validation/

│       │   ├── walk_forward/

│       │   ├── monte_carlo/

│       │   ├── parameter_stability/

│       │   ├── stress/

│       │   └── out_of_sample/

│       │

│       ├── intelligence/

│       │   ├── clustering/

│       │   ├── similarity/

│       │   ├── regime_mapping/

│       │   └── health/

│       │

│       ├── live/

│       │   ├── websocket/

│       │   ├── candles/

│       │   ├── features/

│       │   └── monitoring/

│       │

│       ├── selector/

│       │   ├── eligibility/

│       │   ├── ranking/

│       │   ├── playbook/

│       │   └── no_trade/

│       │

│       ├── risk/

│       │   ├── sizing/

│       │   ├── limits/

│       │   └── kill_switch/

│       │

│       ├── execution/

│       │   ├── broker/

│       │   ├── orders/

│       │   └── reconciliation/

│       │

│       ├── forecasting/

│       │   ├── interface.py

│       │   ├── baselines/

│       │   └── optional/

│       │

│       └── common/

│           ├── logging/

│           ├── time/

│           ├── schemas/

│           └── errors/

│

├── tests/

│   ├── unit/

│   ├── integration/

│   ├── data/

│   ├── strategies/

│   ├── backtesting/

│   ├── validation/

│   └── live/

│

├── research/

│   ├── experiments/

│   ├── notebooks/

│   └── reports/

│

├── scripts/

│   ├── data/

│   ├── research/

│   ├── validation/

│   └── maintenance/

│

├── data/

│   ├── raw/

│   ├── interim/

│   ├── processed/

│   ├── features/

│   └── metadata/

│

├── artifacts/

│   ├── datasets/

│   ├── backtests/

│   ├── validation/

│   ├── models/

│   └── reports/

│

├── logs/

│   ├── development/

│   ├── research/

│   └── paper/

│

└── apps/

└── dev_ui/

# Your six non-negotiable rules

I would put these directly into the Antigravity project specification, because they should become engineering constraints rather than something we repeatedly remind it about.

### Rule 1 — Repository discipline

Every file has an intentional location.

source code → src/

tests → tests/

experiments → research/experiments/

scripts → scripts/

data → data/

generated artifacts → artifacts/

logs → logs/

configuration → configs/

No random files at project root.

### Rule 2 — Tests are first-class artifacts

Never:

test.py

test2.py

final_test.py

testing_new.py

scattered throughout the repository.

Instead:

tests/

├── unit/

├── integration/

├── data/

├── strategies/

├── backtesting/

├── validation/

└── live/

Temporary experiments go under:

research/experiments/

and are explicitly marked as experiments.

### Rule 3 — Isolated environment

Never install project dependencies globally.

The project gets its own environment:

xau-quant-platform/

└── .venv/

.venv/ is ignored by Git.

### Rule 4 — No external clutter

Anything downloaded for the project must live inside the project.

For example:

data/raw/

artifacts/

not:

C:\Downloads\xau.csv

and not arbitrary locations.

We should also avoid silently downloading huge datasets without knowing their size, source, license, and intended storage.

### Rule 5 — Git from Day 1

We use Git immediately.

Every meaningful phase should have commits such as:

phase-0-foundation-complete

phase-1-data-foundation-complete

phase-2-feature-engine-complete

But only after the phase actually passes its acceptance criteria.

No fake progress commits.

### Rule 6 — Data integrity above everything

This should be the strongest rule.

REAL DATA

REAL COMPUTATION

REAL RESULTS

REAL TESTS

REAL METRICS

Never:

synthetic market data

fabricated results

placeholder performance numbers

fake backtests

fake strategy success

fake dataset sizes

fake progress

If something cannot currently be obtained:

STATUS: BLOCKED

REASON: DATA SOURCE UNAVAILABLE

rather than pretending it worked.

# The Phase Gate System

This is something I strongly recommend adding to Antigravity.

A phase cannot be considered complete merely because code exists.

Each phase gets:

IMPLEMENTATION

↓

UNIT TESTS

↓

INTEGRATION TESTS

↓

REAL DATA/REAL EXECUTION

↓

VALIDATION

↓

DOCUMENTATION

↓

GIT COMMIT

↓

PHASE COMPLETE

For example, Phase 1 is not:

"Data ingestion code created."

It is:

"Real XAUUSD data successfully ingested, validated, stored, and reproducibly reloaded, with documented provenance and passing data-quality tests."

That's a huge difference.

# What we should NOT build yet

At the beginning, explicitly tell Antigravity not to implement:

- polished UI

- autonomous trading

- broker execution

- LLM strategy generation

- TimesFM-3

- genetic strategy evolution

- complicated deep learning

- automatic hyperparameter optimization

- live money trading

- fake/demo datasets

We earn each layer.

# Recommended build order

The actual sequence should therefore be:

| Phase | System | Concrete outcome |
| --- | --- | --- |
| 0 | Engineering foundation | Reproducible Git project |
| 1 | Real data | Validated XAUUSD dataset |
| 2 | Feature engine | Point-in-time market features |
| 3 | Regime engine | Historical/current market states |
| 4 | Strategy DSL | Machine-readable strategies |
| 5 | Strategy discovery | Strategy universe |
| 6 | Backtester | Reproducible realistic backtests |
| 7 | Validation | Robustness evidence |
| 8 | Strategy intelligence | Clusters + regime mapping + health |
| 9 | Live engine | Real-time XAUUSD state |
| 10 | Selector | Current-market strategy/playbook |
| 11 | Risk + paper | Live paper trading |
| 12 | Execution | Broker integration |
| 13 | UI | Final product interface |

The first real milestone is therefore not "AI trading."

It is:

Can we reliably acquire and validate real XAUUSD data and reproduce the same dataset/results every time?

If that foundation is wrong, every sophisticated model above it is meaningless.

# How we should use Antigravity

I recommend we do not give it the entire 13-phase implementation prompt now.

Instead, we give it:

- the permanent engineering constitution;

- the complete roadmap;

- only the implementation specification for Phase 0.

After Antigravity finishes Phase 0, you bring its output/errors/results here.

Then we inspect it.

Only after Phase 0 passes do we give it Phase 1.

That prevents Antigravity from creating a giant 50,000-line "finished" project that looks impressive but has unverified components.

## First Antigravity instruction

Use this as the initial prompt:

PROJECT: XAUUSD Quantitative Strategy Discovery and Decision Platform

You are building a real, production-oriented quantitative research and trading infrastructure project for XAUUSD.

This is NOT an academic demo.

This is NOT a UI prototype.

This is NOT a fake AI trading bot.

This is NOT a project where components are mocked merely to demonstrate progress.

The system must eventually:

1. Acquire real XAUUSD market data.

2. Validate and normalize the data.

3. Generate point-in-time-safe market features.

4. Detect/describe market regimes.

5. Represent trading strategies using a controlled Strategy DSL.

6. Generate and evaluate large numbers of candidate strategies.

7. Backtest strategies using realistic execution assumptions.

8. Perform rigorous robustness and out-of-sample validation.

9. Build strategy/regime intelligence.

10. Monitor live XAUUSD data.

11. Select a validated strategy/playbook appropriate for the current market state.

12. Apply an independent risk engine.

13. Support paper trading.

14. Eventually support controlled broker execution.

The final UI is NOT a current priority. A minimal temporary development UI may be created only when needed for development/testing.

==================================================

NON-NEGOTIABLE ENGINEERING RULES

==================================================

1. REPOSITORY DISCIPLINE

Every file must be stored in the correct repository directory according to its purpose.

Do not scatter files across the project.

Use a clear structure separating:

- source code

- tests

- research

- scripts

- configuration

- raw data

- processed data

- generated artifacts

- logs

- applications

Files must be named according to their actual purpose.

Do not create generic names such as:

test.py

new.py

final.py

temp.py

experiment2.py

unless their purpose is explicitly represented by the directory/name.

2. TEST DISCIPLINE

All tests must live under tests/.

Tests must be organized according to the subsystem being tested.

Do not place temporary test files inside source directories.

Research experiments must live under research/experiments/.

3. ISOLATED PYTHON ENVIRONMENT

Create and use a project-local Python virtual environment:

.venv/

Do NOT install project dependencies into the global Python environment.

All development and test commands must use the project environment.

4. PROJECT-LOCAL DOWNLOADS

Any dataset, dependency artifact, model artifact, downloaded file, or research resource required by this project must be stored inside the project directory.

Do not silently store project files in arbitrary locations.

5. GIT

Initialize Git immediately.

Create an appropriate .gitignore.

Do not commit:

- .venv

- secrets

- API keys

- private credentials

- cache directories

- unnecessary generated files

Use meaningful commits.

Never create a commit claiming completion of work that has not actually been completed and verified.

6. DATA INTEGRITY

This is a strict data-first project.

NEVER fabricate:

- market data

- trades

- prices

- volumes

- performance metrics

- backtest results

- strategy results

- validation results

- datasets

- model performance

- progress statistics

NEVER generate synthetic market data merely to make the system appear functional.

If required real data is unavailable, report the component as BLOCKED and explain why.

Do not replace missing real data with fabricated or synthetic data without explicit approval.

7. NO HALLUCINATED COMPLETION

Never claim a component works unless it has actually been implemented and tested.

Never report:

"completed"

"validated"

"successful"

"production ready"

unless there is actual evidence.

For every completed component provide:

- files created/modified

- commands executed

- tests executed

- test results

- known limitations

- remaining work

8. REPRODUCIBILITY

Research outputs must be reproducible.

Where applicable, record:

- dataset/version

- source

- configuration

- parameters

- code version

- timestamp

- random seed

- execution assumptions

9. NO LOOK-AHEAD BIAS

All future quantitative phases must preserve temporal causality.

A feature or decision at timestamp T must never use information unavailable at T.

10. NO PREMATURE MODELING

Do not introduce complex ML/deep-learning models before the data and baseline statistical systems are working.

11. CONTROLLED STRATEGY EXECUTION

Generated strategies must NOT be arbitrary executable Python.

Future strategies must use a controlled Strategy DSL that is validated and compiled into approved strategy components.

12. RISK SEPARATION

Strategy generation must never directly control risk limits or broker execution.

Risk must be an independent subsystem.

13. REAL WORK OVER DEMONSTRATION

Prefer a smaller real working subsystem over a large mocked system.

If a dependency is unavailable, do not fake its output.

==================================================

TARGET REPOSITORY

==================================================

Create this initial structure:

xau-quant-platform/

├── README.md

├── LICENSE

├── pyproject.toml

├── .gitignore

├── .env.example

│

├── configs/

│   ├── development.yaml

│   ├── research.yaml

│   └── paper.yaml

│

├── src/

│   └── xau_quant/

│       ├── __init__.py

│       ├── common/

│       └── config/

│

├── tests/

│   ├── unit/

│   ├── integration/

│   └── fixtures/

│

├── research/

│   ├── experiments/

│   ├── notebooks/

│   └── reports/

│

├── scripts/

│

├── data/

│   ├── raw/

│   ├── interim/

│   ├── processed/

│   ├── features/

│   └── metadata/

│

├── artifacts/

│   ├── datasets/

│   ├── backtests/

│   ├── validation/

│   ├── models/

│   └── reports/

│

├── logs/

│   ├── development/

│   ├── research/

│   └── paper/

│

└── apps/

└── dev_ui/

==================================================

PHASE ROADMAP

==================================================

Phase 0:

Engineering foundation

Phase 1:

Real XAUUSD data acquisition, validation and storage

Phase 2:

Market feature engine

Phase 3:

Market state and regime engine

Phase 4:

Strategy DSL and compiler

Phase 5:

Strategy discovery engine

Phase 6:

Realistic backtesting engine

Phase 7:

Robustness and validation engine

Phase 8:

Strategy intelligence, clustering and health

Phase 9:

Live XAUUSD market engine

Phase 10:

Strategy selector and adaptive playbook engine

Phase 11:

Risk engine and paper trading

Phase 12:

Broker execution layer

Phase 13:

Final product UI

DO NOT IMPLEMENT FUTURE PHASES YET.

==================================================

CURRENT TASK: PHASE 0 ONLY

==================================================

Implement ONLY Phase 0.

Phase 0 objectives:

1. Initialize the repository.

2. Create the project-local Python virtual environment.

3. Configure pyproject.toml.

4. Configure development dependencies.

5. Configure Git and .gitignore.

6. Create the repository structure.

7. Create the base Python package.

8. Create configuration loading infrastructure.

9. Create basic structured logging infrastructure.

10. Create a minimal test setup.

11. Create a health-check command that verifies the environment.

12. Write documentation explaining how to set up and run the project.

The project must be runnable locally.

Do NOT implement:

- trading strategies

- backtesting

- ML models

- regime detection

- strategy generation

- broker integration

- live trading

- synthetic market data

- fake market data

- fake backtest results

- TimesFM

- polished UI

==================================================

PHASE 0 ACCEPTANCE CRITERIA

==================================================

Phase 0 is complete ONLY if:

1. The repository structure exists.

2. The Python virtual environment exists.

3. Dependencies install successfully inside that environment.

4. The package imports successfully.

5. Configuration loading works.

6. Logging works.

7. The health-check command works.

8. Unit tests execute successfully.

9. Git status is clean except for intentionally uncommitted work.

10. README contains actual setup and execution instructions.

11. No synthetic market data has been created.

12. No fake progress/results are reported.

Run the actual commands required to verify these conditions.

At completion, report:

PHASE 0 STATUS:

PASS or BLOCKED

REPOSITORY:

<actual path>

PYTHON VERSION:

<actual version>

VIRTUAL ENVIRONMENT:

<actual path>

DEPENDENCIES:

<actual result>

TESTS:

<actual command and result>

HEALTH CHECK:

<actual result>

GIT:

<actual status>

FILES CREATED:

<actual list>

KNOWN ISSUES:

<actual issues>

Do not claim PASS unless the acceptance criteria were actually verified.

## One additional principle

For this project, I want us to maintain a simple rule throughout development:

If the system doesn't know something, it must say it doesn't know.

For example, if we don't have enough XAUUSD history to establish a conclusion:

INSUFFICIENT DATA

If a regime classifier is uncertain:

REGIME: UNCERTAIN

If no strategy passes validation:

NO VALIDATED PLAYBOOK

If the live feed is stale:

STALE MARKET DATA — NO DECISION

That behavior is much more valuable than creating an impressive-looking system that always produces an answer.

Start with Phase 0 only. Once Antigravity gives you its Phase 0 completion report, bring that report here. We can audit the actual files/tests/output before giving it the Phase 1 specification.